|  |
| --- |
| PS2Win |
| Define Processes List |
| KeepYourTIme |

|  |
| --- |
| João Girão  23-02-2013 |

Content

[1. Introduction 1](#_Toc350002788)

[2. Processes List 1](#_Toc350002789)

[3. Estimates 2](#_Toc350002790)

**Images**

**Não foi encontrada nenhuma entrada do índice de ilustrações.**

**Tables**

[Table 1: List of Contribuitors ii](#_Toc350001885)

[Table 2: Version history ii](#_Toc350001886)

[Table 3: Process List with priorities 1](#_Toc350001887)

[Table 4: Process Definition Estimates 2](#_Toc350001888)

|  |  |  |  |
| --- | --- | --- | --- |
| **Authors and Contributors** | | | |
| **Date** | **Name** | **Contacts** | **Contribution** |
| 23-02-2013 | João Girão | a21170831@alunos.isec.pt | Author |
| 02-03-2013 | Carla Machado | a21170460@alunos.isec.pt | contributor |
|  |  |  |  |
|  |  |  |  |

Table 1: List of Contribuitors

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Revision History** | | | | | |
| **Date** | **Description** | **Author** | **Version** | **Approvers** | **State** |
| 23-02-2013 | Creation of first draft | João Girão | 0.1 |  | Draft |
| 02-03-2013 | Updating list and orders. Adding estimates. | Carla Machado | 0.2 |  | Draft |
| 09-03-2013 | Updating List Processes | João Girão | 0.3 |  | Draft |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |

Table 2: Version history

# Introduction

This document describes a list of processes to be implemented and followed throughout the software project. The processes are based on the standards of ISO 12207-2008.

# Processes List

|  |  |  |  |
| --- | --- | --- | --- |
| **Priority** | **Process** | **Summary Description** | **When we will need them** |
| **1** | Document Management Process | Process to use in the creation and updating of documents | Since the beginning |
| **2** | Project Planning Process | Process to build a development plan (tasks, estimation, resource allocation) | Since the beginning |
| **2** | Requirements Analysis Process | Process to use in the specification of system requirements | During Requirements Analysis phase.  After Kickoff Meeting |
| **3** | Project Assessment and Control Process | Process to define progress tracking and change control. | After Software Requirements Specification |
| **3** | Review Process | Process for reviewing code and documents produced. | After Project planning and Requirements analysis. First major documents |
| **4** | Risk Management Process | Process for risk analysis | After Software Requirements Specification |
| **5** | Verification & Validation Process | Process to help software verification and validation (tests). | During Verification & Validation phase. |

Table 3: Process List with priorities

# Estimates

In this chapter the estimates for definition of each process will be presented.

In order to make these estimates each team member studied and analyzed two types of processes.

Each person gave three estimates to each project an optimistic one an expected and a pessimist one.

Considering these three estimates an average was calculated giving different weights to each one. The assigned weights were 60%, 25% and 15% to the expected, the pessimist and the optimistic one.

Finally an average of the estimates of the various members that analyzed the same process was made.

|  |  |  |  |
| --- | --- | --- | --- |
| **Priority** | **Processes** | **Team Members** | **Estimate (time/hours)** |
| **1** | Document Management Process | Carla Machado  &  Mário Oliveira | 4 (Remaining) |
| **2** | Project Planning Process | Filipe Brandão  &  David  &  João Martins | 5.5 |
| **2** | Requirements Analysis Process | Carla Machado  &  João Girão | 9.5 |
| **3** | Project Assessment and Control Process | Rui Ganhoto  &  João Girão | 21 |
| **3** | Review Process | Filipe Brandão  &  Mário Oliveira  &  João Martins | 11.5 |
| **4** | Risk Management Process | Rui Ganhoto  &  João Girão | 15 |
| **5** | Verification & Validation Process | Carla Machado  &  Mário Oliveira | 13.5 |

Table 4: Process Definition Estimates