|  |
| --- |
| PS2Win |
| Unconformities List |
| Keep Your Time |

|  |
| --- |
| Carla Machado  13-04-2013 |

Content

[1. Unconformities 1](#_Toc354355555)

# Unconformities

|  |  |
| --- | --- |
| **Unconformity** | |
| **ID** | 0001 |
| **Date** | 21/04/2013 |
| **Description** | Information added to the logs is incomplete |
| **Severity** | Low |
| **Corrective Action** | Add missing information to logs |
| **Attributed to** | David Silva |
| **Time Limit** | 28/04/2013 |
| **Status** | Resolved at 28/04/2013. Missing information was added. |

|  |  |
| --- | --- |
| **Unconformity** | |
| **ID** | 0002 |
| **Date** | 21/04/2013 |
| **Description** | Document of Verification and Validation changed state and version and some fields weren’t updated (the document header doesn’t have the corrected version) and the document measures wasn’t updated. |
| **Severity** | Medium |
| **Corrective Action** | Update all the document fields and the document measures |
| **Attributed to** | João Martins |
| **Time Limit** | 28/04/2013 |
| **Status** | Resolved at 28/04/2013. The measures were updated by the co-author of the process. |

|  |  |
| --- | --- |
| **Unconformity** | |
| **ID** | 0003 |
| **Date** | 11/05/2013 |
| **Description** | Document measures regarding some weekly reports are not completely updated. The number of changes in the document measures is 1 but the documents more than one minor version. |
| **Severity** | Low |
| **Corrective Action** | Update all the document measures regarding the weekly reports 7, 8 and 9. |
| **Attributed to** | Filipe Brandão |
| **Time Limit** | 20/05/2013 |
| **Status** | Resolved. Validated at 19/05/2013. Number of changes of the Weekly reports updated. |

|  |  |
| --- | --- |
| **Unconformity** | |
| **ID** | 0004 |
| **Date** | 11/05/2013 |
| **Description** | The number of changes in the document measures regarding the document Vision and Scope is wrong. |
| **Severity** | Low |
| **Corrective Action** | Correct the number of changes to the Vision and Scope |
| **Attributed to** | João Girão |
| **Time Limit** | 20/05/2013 |
| **Status** | Resolved. Validated at 19/05/2013. Number of changes of the Vision and Scope updated. |

|  |  |
| --- | --- |
| **Unconformity** | |
| **ID** | 0005 |
| **Date** | 24/05/2013 |
| **Description** | The minute from the meeting held on the 13th of May is still not baselined. |
| **Severity** | Low |
| **Corrective Action** | Approve and baseline the meeting minute |
| **Attributed to** | João Martins |
| **Time Limit** | 27/05/2013 |
| **Status** |  |