## Slide 1: MIS – PS Keep Your Time

## Slide 2: Content

## Slide 3: Product Overview
João Martins

## Slide 5: Project Managment
Filipe Brandão

## Slide 7: Product
João Martins

## Slide 9: Document Managment
Mário Oliveira

## Slide 11: Document
Mário Oliveira

## Slide 13: Project Quality
Carla Machado

## Slide 14: Processes and Process Analysis
Document Management Process
  It was followed in the majority of documents although some unconformities were detected
    Not following correctly the hierarchy for the different roles
  The process lacked flexibility in choosing the persons for the different roles
Project Assessment and Control Process
  Project and risk control weren’t very accurate
    Process wasn’t always exactly followed
    Problems with some of the used tools

## Slide 15: Processes and Process Analysis
Project Planning Process
  Plan was updated
    Redefinition of some concepts - milestones
Requirements Analysis Process
  Major unconformity
    changes were made that didn´t follow the change requirements process and documentation wasn’t updated

## Slide 16: Processes and Process Analysis
Review Process
  Major unconformity associated with the walkthrough
    The process wasn´t followed and measures weren’t recorded
Verification & Validation Process
  Doesn’t mention Had-doc testing
    How to report defects not associated with tests
  What to do in cases of reopen
  Test plan wasn’t concluded

## Slide 17: Processes and Process Analysis
Common issues in following the processes
  Process measures weren’t always recorded or updated timely
  The processes weren’t always exactly followed as defined
  Some processes were overcomplicated for the team and project needs

## Slide 18: Quality Activities
Reviews
  Inspections
  Walkthrough
  Desk checks
Quality verifications
  Processes were followed
Testing
  Unit testing
  Acceptance and system testing

## Slide 19: Quality Cost

## Slide 20: Quality Perception

## Slide 21: Risk Management
João Girão

## Slide 23: Product Demonstration
David João

## Slide 25: Analysis and Conclusions
Team

## Slide 26: Global

## Slide 27: Carla Machado

## Slide 28: David João

## Slide 29: Filipe Brandão

## Slide 30: João Girão

## Slide 31: João Martins

## Slide 32: Mário Oliveira

## Slide 33: Rui Ganhoto