|  |
| --- |
| PS2Win |
| Weekly Report |
| Keep Your Time |

|  |
| --- |
| Carla Machado  23-02-2013 |

**Team Members:**

Carla Machado

David João

Filipe Brandão

João Girão

João Martins

Mário Oliveira

Rui Ganhoto

**Week 1**, 18th of February to 25th of February

Content

[1. Week Activities 1](#_Toc350540323)

[1.1. Work Executed 1](#_Toc350540324)

[1.2. Achievements 1](#_Toc350540325)

[2. Impediments 1](#_Toc350540326)

[3. Plans For Next Week 1](#_Toc350540327)

[4. Progress 2](#_Toc350540328)

[4.1. Earned value and/or Gantt Image 2](#_Toc350540329)

[4.2. Effort by task 2](#_Toc350540330)

[4.3. Individual effort 3](#_Toc350540331)

[5. Individual log 3](#_Toc350540332)

**Images**

[Figure 1: Earned Value 2](#_Toc349583342)

[Figure 2: Effort by task chart 2](#_Toc349583343)

[Figure 3: Individual effort chart 3](#_Toc349583344)

**Tables**

[Table 1: List of Contribuitors ii](#_Toc349583034)

[Table 2: Version history ii](#_Toc349583035)

[Table 3: Log of individual effort 3](#_Toc349583036)

|  |  |  |  |
| --- | --- | --- | --- |
| **Authors and Contributors** | | | |
| **Date** | **Name** | **Contacts** | **Contribution** |
| 23-02-2013 | Carla Machado | a21170460@alunos.isec.pt | Author |
| 24-02-2013 | Filipe Brandão | a21180276@alunos.isec.pt | Contributor |
| 09-03-2013 | Mário Oliveira | a21170292@alunos.isec.pt | Contributor |
| 09-03-2013 | João Girão | a21170831@alunos.isec.pt | Contributor |
| 10-03-2013 | Rui Ganhoto | a21170262@alunos.isec.pt | Contributor |
|  |  |  |  |

Table 1: List of Contributors

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Revision History** | | | | | |
| **Date** | **Description** | **Author** | **Version** | **Approvers** | **State** |
| 23-02-2013 | Creation of first draft | Carla Machado | 0.1 |  | Draft |
| 24-02-2013 | Filled work executed, achievements, impediments and plans for next week. | Filipe Brandão | 0.2 |  | Draft |
| 25-02-2013 | Added charts and individual tasks | Filipe Brandão | 0.3 |  | Draft |
| 25-02-2013 | Document revision | Carla Machado | 0.4 |  | Draft |
| 08-03-2013 | Adding Project and Team Name. Ready for Revision | Carla Machado | 0.5 |  | Ready for Revision |
| 08-03-2013 | Document reviewed | Mário Oliveira | 0.5 |  | Ready for Revision |
| 09-03-2013 | Changes as result of review | Filipe Brandão | 0.6 |  | Ready for approval |
| 09-03-2013 | Approval |  |  | João Girão |  |
| 09-03-2013 | Approval |  |  | Rui Ganhoto |  |
| 10-03-2013 | Baselined Document | Carla Machado | 1.0 |  | Baselined |
|  |  |  |  |  |  |
|  |  |  |  |  |  |

Table 2: Version history

# Week Activities

# Work Executed

* Study processes (CMMI, ISO/IEC 12207)
* List the processes we will need, and when we will need them
* Plan the processes design
* Define the Documents Management process
* Prepare the dashboard
* Prepare the documents repository
* Prepare team and individual logs plus time records

# Achievements

Documents Management Process produced.

# Impediments

None identified.

# Plans For Next Week

Move logs from Google Docs to SVN repository.

# Progress

# Earned value and/or Gantt Image




Figure 1: Earned Value

Expected = 42 hours

Earned = 41.5 hours

# Effort by task




Figure 2: Effort by task chart

# Individual effort




Figure 3: Individual effort chart

|  |  |
| --- | --- |
| **Team member** | **Total effort (hours)** |
| Carla Machado | 6.5 |
| David João | 5.5 |
| Filipe Brandão | 6.5 |
| João Girão | 5.5 |
| João Guilherme Martins | 5.5 |
| Mário Oliveira | 6 |
| Rui Ganhoto | 6 |

Table 3: Log of individual effort

# Individual log

**Carla Machado - Tasks done:**

* Initial discussion.
* Creating document templates:
  + Basic template.
  + Processes template.
  + Weekly Report template.
* Listing of the needed processes.
* Creating draft of the document management process.

**David João - Tasks done:**

* Initial discussion.
* ISO12207 processes study, with focus in particular details.
* Listing of the needed processes.
* Weekly report.

**Filipe Brandão - Tasks done:**

* Initial discussion.
* Dashboard, logs and burndown chart preparation.
* ISO12207 processes study.
* Listing of the needed processes.
* Weekly report.

**João Girão - Tasks done:**

* Initial discussion.
* ISO12207 processes study.
* Listing of the needed processes.
* Create document "Processes List"; Organize Repository SVN; Update Dashboard.

**João Martins - Tasks done:**

* Initial discussion.
* CMMI processes study.
* Listing of the needed processes.
* Weekly report.

**Mário Oliveira - Tasks done:**

* Initial discussion.
* Creating Document templates (Drafts).
* ISO12207 processes study.
* Listing of the needed processes.
* Weekly report.
* Creating Draft Document Management Process.

**Rui Ganhoto - Tasks done:**

* Initial discussion.
* Documents and code repository creation.
* ISO12207 processes study.
* Listing of the needed processes.
* Group platform creation for better communication.
* Weekly Report.