|  |
| --- |
| PS2Win |
| Weekly Report |
| Keep Your Time |

|  |
| --- |
| Carla Machado  09-03-2013 |

**Team Members:**

Carla Machado

David João

Filipe Brandão

João Girão

João Martins

Mário Oliveira

Rui Ganhoto

**Week 3**, 4th of March to 11th of March

Content

[1. Week Activities 1](#_Toc350701546)

[1.1. Work Executed 1](#_Toc350701547)

[1.2. Achievements 1](#_Toc350701548)

[2. Impediments 1](#_Toc350701549)

[3. Plans For Next Week 1](#_Toc350701550)

[4. Progress 2](#_Toc350701551)

[4.1. Earned value and/or Gantt Image 2](#_Toc350701552)

[4.2. Effort by task 2](#_Toc350701553)

[4.3. Individual effort 3](#_Toc350701554)

[5. Individual log 3](#_Toc350701555)

**Images**

[Figure 1 - Earned Value 2](#_Toc350701540)

[Figure 2 - Effort by task type 2](#_Toc350701541)

[Figure 3 - Effort by team member 3](#_Toc350701542)

**Tables**

[Table 1: List of Contribuitors ii](#_Toc350701556)

[Table 2: Version history ii](#_Toc350701557)

[Table 3: Log of individual effort 3](#_Toc350701558)

|  |  |  |  |
| --- | --- | --- | --- |
| **Authors and Contributors** | | | |
| **Date** | **Name** | **Contacts** | **Contribution** |
| 09-03-2013 | Carla Machado | a21170460@alunos.isec.pt | Author |
| 09-03-2013 | Filipe Brandão | a21180276@alunos.isec.pt | Author |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |

Table 1: List of Contributors

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Revision History** | | | | | |
| **Date** | **Description** | **Author** | **Version** | **Approvers** | **State** |
| 09-03-2013 | Creation of first draft | Carla Machado | 0.1 |  | Draft |
| 10-03-2013 | Added graphs and minor updates | Filipe Brandão | 0.2 |  | Ready for Revision |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |

Table 2: Version history

# Week Activities

# Work Executed

* Improving Vision & Scope Document;
* Adding more information to the Dashboard;
* Review and approval of Document Management Process version 1.0;
* Update of Document Management Process to include a life cycle diagram;
* Beginning of processes definition (Project Planning, Requirements Analysis, Project Assessment and Control), update of estimates;
* Planning of next Progress Meeting.

# Achievements

No major achievement identified.

# Impediments

None identified.

# Plans For Next Week

* Get Requirements Analysis Process ready for review and baseline Project Planning Process.

# Progress

# Earned value and/or Gantt Image




Figure 1 - Earned Value

Actual = 127.5 hours

Planned = 126 hours

# Effort by task




Figure 2 - Effort by task type

# Individual effort

(Graph and table with individual real effort)

|  |  |
| --- | --- |
| **Name** | **Effort(hours)** |
| Carla Machado | 6.5 |
| David João | 5.5 |
| Filipe Brandão | 5.5 |
| João Girão | 6 |
| João Martins | 6.5 |
| Mário Oliveira | 6 |
| Rui Ganhoto | 6 |

Table 3: Log of individual effort




Figure 3 - Effort by team member

# Individual log

**Carla Machado - Tasks done:**

* Document Management Process;
* Planning processes;
* Requirements analysis process;
* Application of Document Management Process;
* Discussion about estimates, task Types and task assignments;
* Weekly Report.

**David João - Tasks done:**

* Teamwork discussion
* Template Processes Review and Approval
* First draft of Project Assessment and Control Process
* Document Management Process Reading and Approval

**Filipe Brandão - Tasks done:**

* Reviewing documents management process and Vision and Scope. Approving Templates.
* Some progress on dashboard
* Defining the Project Planning process
* Discussion of estimates and task types
* Next meeting agenda
* Weekly Report

**João Girão - Tasks done:**

* Writing minute 04-03-2013
* Complete Vision and Scope
* Define Requirements Analysis Process
* Preparate Tracking\_EV\_Analysis for Google Docs

**João Martins - Tasks done:**

* Defining the Project Planning process
* Detailed study of the Project Planning process
* Detailed study of the CMMI and SDP

**Mário Oliveira - Tasks done:**

* Document Management Process
* Add document measures in dashboard and update repository
* Revision Project Planning process
* Reviewing Template, template weekly report, weekly report of week 1 and 2
* Edit Vision & Scope

**Rui Ganhoto - Tasks done:**

* Document Management Process Reading and Aproval
* Teamwork discussion
* Templates Review and Aproval
* First draft of Project Assessment and Control Process
* Documents Reading and Aproval