|  |
| --- |
| PS2Win |
| Weekly Report |
| Keep Your Time |

|  |
| --- |
| Carla Machado  16-03-2013 |

**Team Members:**

Carla Machado

David João

Filipe Brandão

João Girão

João Martins

Mário Oliveira

Rui Ganhoto

**Week 4**, 11th of March to 18th of March

Content

[1. Week Activities 1](#_Toc351220517)

[1.1. Work Executed 1](#_Toc351220518)

[1.2. Work Analyses 1](#_Toc351220519)

[1.3. Achievements 1](#_Toc351220520)

[2. Impediments 1](#_Toc351220521)

[3. Plans For Next Week 1](#_Toc351220522)

[4. Progress 2](#_Toc351220523)

[4.1. Earned value and/or Gantt Image 2](#_Toc351220524)

[4.2. Effort by task 2](#_Toc351220525)

[4.3. Individual effort 2](#_Toc351220526)

[5. Individual log 2](#_Toc351220527)

**Images**

**No table of figures entries found.**

**Tables**

[Table 1: List of Contribuitors ii](#_Toc349417401)

[Table 2: Version history ii](#_Toc349417402)

[Table 3: Log of individual effort 2](#_Toc349417403)

|  |  |  |  |
| --- | --- | --- | --- |
| **Authors and Contributors** | | | |
| **Date** | **Name** | **Contacts** | **Contribution** |
| 16-03-2013 | Carla Machado | a21170460@alunos.isec.pt | Author |
| 09-03-2013 | Filipe Brandão | a21180276@alunos.isec.pt | Author |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |

Table 1: List of Contributors

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Revision History** | | | | | |
| **Date** | **Description** | **Author** | **Version** | **Approvers** | **State** |
| 16-03-2013 | Creation of first draft | Carla Machado  &  Filipe Brandão | 0.1 |  | Draft |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |

Table 2: Version history

# Week Activities

# Work Executed

# Work Analyses

# Achievements

* Vision & Statement document is baselined.
* Planning Project Process is ready for
* Requirements Analysis Process is ready for ??
* Review Process is ready for revision

# Impediments

This week there were some difficulties and impediments such as

* Definition of measures in the Requirements Analysis Process
* Definitions of the various activities of the Project Assessment and Control Process
  + Research on the process wasn’t very helpful

# Plans For Next Week

* Approve Planning Project Process
  + If approved start project planning and definition of Quality plan
* Approve Requirements Analysis Process
* ??? Review Process
* Ready the Project Assessment and Control Process for review
* Start Verification & Validation Process

# Progress

# Earned value and/or Gantt Image

# Effort by task

(Pie chart or other chart with effort by task type)

# Individual effort

(Graph and table with individual real effort)

|  |  |
| --- | --- |
| **Name** | **Effort(hours)** |
| Carla Machado |  |
| David João |  |
| Filipe Brandão |  |
| João Girão |  |
| João Martins |  |
| Mário Oliveira |  |
| Rui Ganhoto |  |

Table 3: Log of individual effort

# Individual log

**Carla Machado - Tasks done:**

**David João - Tasks done:**

**Filipe Brandão - Tasks done:**

**João Girão - Tasks done:**

**João Martins - Tasks done:**

**Mário Oliveira - Tasks done:**

**Rui Ganhoto - Tasks done:**